| Meeting Date | 16 January 2025 |  | Agenda Item |  |  | 3.3 |
| --- | --- | --- | --- | --- | --- | --- |
| Report Title | Business Intelligence and Analytics |  |  |  |  |  |
| Report Author | Lee Morgan – Assistant Director of Digital Intelligence |  |  |  |  |  |
| Report Sponsor | Matthew John – Director of Digital |  |  |  |  |  |
| Presented by | Lee Morgan – Assistant Director of Digital Intelligence |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | To provide an update on Business Intelligence and Analytics within Swansea Bay University Health Board. |  |  |  |  |  |
| Key Issues | The paper outlines updates on key Business Intelligence deliverables against the work plan since the last committee report in November. |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to receive the contents of the report and the current and future work plans described within it. |  |  |  |  |  |

Business Intelligence and Analytics

- INTRODUCTION

This Business Intelligence and Analytics update report is to provide assurance to the committee on the work being carried out by the Digital Intelligence team and update on the work plan.

- UPDATE

Since the update report presented at the inaugural committee meeting on 7th November, work has progressed on refreshing the Business Intelligence Strategic Plan and realigning as one of the four pillars of the wider Digital Strategy, with work expected to be completed on the strategic plan by the end of March 2025. Discovery work as part of the National Data Resource Programme within the Google platform to help inform that strategy has also continued with datasets now being sent to the Swansea Bay “slice” of google with further datasets planned to be transferred.

A bed modelling tool to understand the impact of schemes and external pressures on the number of hospital beds required has been developed since the last report. A self-service tool added for inpatients to the Mental Health and Learning Disabilities App enabling staff to customise how the data is visualised has also been developed. The Quality and Safety Dashboard was launched in December 2024 and is now in use across the organisation and the next phase set to be scoped. A Population Health Dashboard demonstrating strategic indicators for ‘Strategic Objective 1 – People of Swansea Bay live healthier, equitable and more equal and prosperous lives’ has been developed and is currently in quality assurance ahead of going live in January 2025.

Data Literacy courses continue to be delivered as part of the Manager’s Pathway and upon request.

- GOVERNANCE AND RISK ISSUES

The newly formed Swansea Bay Business Intelligence Collaborative will meet again in January 2025. Various stakeholders from service areas are invited and the Digital Intelligence next quarterly plan will be reviewed with the opportunity for stakeholders to feed into it. A quarterly highlight report specifically relating to Business Intelligence is also presented to the Digital Leadership Group (DLG) reporting on work delivered in the last three months and what is planned for delivery in the next quarter – with the next DLG taking place on January 29th.

There is a risk on the Health Board Risk register scored at 12 titled: Operational and strategic decisions are not data informed. Significant work has been undertaken into the Data Literacy programme over the last 12 months to address elements of this risk. This has supported the reduction of the score for this risk. A key element within the risk is data gaps across the organisation with data in certain service areas existing on paper – as such an action within the risk is the approval of the Digital Strategy to help address some of these gaps.

- FINANCIAL IMPLICATIONS

Nothing to note.

- RECOMMENDATION

Members are asked to receive the contents of the report and the current and future work plans described within it.

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☒ |
|  | Co-Production and Health Literacy |  | ☒ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☒ |
|  | Partnerships for Care |  | ☒ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☒ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☒ |
|  | Safe Care |  | ☒ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☒ |
|  | Timely Care |  | ☒ |
|  | Individual Care |  | ☒ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| A Quality and Safety App containing numerous reports and measures – including patient experience has gone live since the last update report. |  |  |  |
| Financial Implications |  |  |  |
| Not applicable. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| Not applicable. |  |  |  |
| Staffing Implications |  |  |  |
| Across Digital Intelligence there are currently three vacancies impacted by the current recruitment freeze within the Health Board. |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| Not applicable. |  |  |  |
| Report History |  | 7th November 2024 |  |
| Appendices |  | Appendix 1 – Business Intelligence Strategy |  |