| Meeting Date | 11 March 2025 |  | Agenda Item |  |  | 2.5 |
| --- | --- | --- | --- | --- | --- | --- |
| Meeting Name | Digital, Data, Research and Innovation Committee |  |  |  |  |  |
| Report Title | Digital Financial Management |  |  |  |  |  |
| Report Author | Rachel Hook, Resource & Engagement Manager |  |  |  |  |  |
| Report Sponsor | Matthew John, Director of Digital |  |  |  |  |  |
| Presented by | Rachel Hook, Resource & Engagement Manager |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position to month 10 2024/25 (January 2025), the forecast position to the end of the financial year and highlights any associated risks. |  |  |  |  |  |
| Key Issues | - The capital allocation is forecasting a breakeven position - The revenue position is currently underspent and has achieved the required year end control total. - A 10 year financial plan has been developed along with the Digital Strategy which indicates that significant investment in digital is required - Lack of available and consistent funding is a significant risk to service provision, particularly in respect of infrastructure replacement such as core network requirements |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to: - Note the Directorate’s financial performance to Month 10 2024/25. - Note the actions to ensure delivery of the required financial position - Note the actions being taken to mitigate the financial risks |  |  |  |  |  |

DIGITAL FINANCIAL MANAGEMENT

- INTRODUCTION

The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position to month 10 2024/25 (January 2025), the forecast position to the end of the financial year and highlights any associated risks.

- BACKGROUND

As reported to the last meeting, the Digital Services Directorate is responsible for the management of budgets for its own resources and for digital infrastructure, devices and solutions that are used across the organisation. This means it is responsible for the management of both capital and revenue budgets.

There is a reliance on capital funding to cover the costs of the project management team. The funding available for Tech Refresh is a continuous challenge, and whilst the Health Board has been successful in bidding for and being allocated year end slippage monies, the uncertainty around this makes it difficult to plan through the year.

From a revenue perspective, the Directorate has an excellent record of delivering the required savings to meet their target.

Departments, such as Radiology and Pathology, manage budgets for systems that pertain to their service areas. The detail of the budgets held outside of Digital Services are out of scope for this paper.

- GOVERNANCE AND RISK ISSUES

The positions on both capital and revenue are managed and monitored through monthly meetings with Finance colleagues and subsequently reported to the Digital Services Business Meeting, which is held bi-monthly. A summary is provided to the Digital Leadership Group, Management Board and to the Digital, Data, Research and Innovation Committee.

There remains one Board level financial risk:

- HBR 1035/27 - Inability to deliver sustainable clinical services due to lack of Digital Transformation. There are insufficient resources to:

- Invest in the delivery of the SBU Digital Strategy

- Support the growth in utilisation of existing and new digital solutions

- Replace existing technology infrastructure and the end of its useful life

The Health Board Corporate Risk Register retains the existing risk score of 16. The strategy was presented to the Digital Data Research & Innovation Committee at the January meeting and will be going to the Board for approval in March 2025.

There is one Digital Services high-scoring (16) financial risk:

- Datix ID 3309 - Lack of capital delays tech refresh procurements and represents a risk of outages, slow access, loss in productivity and increased cyber-security vulnerabilities

Lack of discretionary capital means that a backlog of tech refresh is carried forward into future years. Further Welsh Government funding has been allocated to fund some priority items (detailed below) however this remains a significant risk.

- FINANCIAL IMPLICATIONS

  - CAPITAL FINANCIAL PLAN 2024/25

For 2024/25, the Digital Services Directorate submitted a capital financial plan with a funding requirement of £3,270,920 excluding the IT Tech refresh requirement which was dealt with separately.

    - CAPITAL FUNDING ALLOCATED 2024/25

The initial funding allocated to the directorate was a total of £2,334,094, including £475,000 for Tech Refresh. Welsh Government funding of £1.971m was confirmed in December 2024. The Health Board has been allocated further Welsh Government capital funding of £3.461m to support cyber security, network refresh and the purchase of devices.

Table 4.1.1 Capital Funding 2024/25

| Confirmed allocation 2024/25 | £ |
| --- | --- |
| Digital Project Team (SOP) | 1,059,287 |
| Infrastructure Project Managers | 128,246 |
| Tech Refresh | 475,000 |
| TOMs (Discretionary) | 313,218 |
| LIMS 2 (Discretionary) | 222,314 |
| Discretionary subtotal | 2,198,065 |
| HEPMA MH & LD | 16,838 |
| IMT 23-24 | 116,408 |
| WNCR Paediatrics | 2,783 |
| Reprovided funding subtotal | 136,029 |
| Initial 24/25 allocation | 2,334,094 |
| Additional funding |  |
| Desktop/Laptop Devices | 100,000 |
| Core Network - Morriston | 967,000 |
| Core Network - Singleton | 904,000 |
| Guardian Cyber Security Backup | 611,000 |
| Network Refresh | 1,800,000 |
| Desktop/Laptop Devices | 900,000 |
| Ipads | 100,000 |
| Printers | 50,000 |
| WG Funding | 5,432,000 |
| Adjustments to funding |  |
| IMT 24-25 | 42,258 |
| IMT 24-25 - slippage from capital plan | 700,000 |
| IMT 23-24 | -11,714 |
| HR Centralisation | -385,000 |
| REVISED TOTAL | 8,111,638 |

The additional funding received has reduced the capital requirement for 2025/26 and allows essential upgrading work to be completed. In addition to the WG funding, £700k has been released from the Health Board capital plan for the purchase of devices to support the refresh programme.

The overall Tech Refresh funding is also adjusted through the year as specific new requirements are identified and agreed. To date, an additional £42,258 has been allocated.

The available funding identified to support the centralisation of Health Records has been handed back for allocation directly to that project.

    - CURRENT & FORECAST POSITION

At the start of the financial year, the level of funding allocated to individual projects is agreed, based on the staffing input and costs associated with each one. This is taken from the Project Team funding.

The table below details the forecast spend position as at February 2025. This includes actual costs to month 10 (January) and the forecast for the remaining 2 months of the financial year. Overall this is showing a small anticipated underspend against the capital funding provided. This is due to the funding that was reprovided for IMT 23-24. This has been reviewed and it was identified that £22k will not be required. It is not currently clear whether this funding will be repatriated by Capital Finance or Digital Services will be asked to manage this within the overall allocation.

Table 4.1.2 Capital Position 2024/25

The under-commitment against the funding for the Project Management Team remains and is due to staff being redirected to work on projects that cannot be classed as capital, such as hybrid mail. Available funding of £259k has been allocated to Tech Refresh, as the previously anticipated increase in costs for the Signal project did not materialise. There remains £49k of uncommitted funding; this is being held pending confirmation of a potential additional capital requirement for work in Ty Samlet (Health Records Centralisation).

  - REVENUE POSITION

Digital Services reported a year-to-date underspend position of £1,649,092 at month 10 (January). Plans to cover the full run rate reduction of £1,023,000 were identified at the start of the financial year. This includes the potential VAT recovery on the MS365 Enterprise agreement – no decision has been made by HMRC to date. The total value of this is £613,330 and 10/12ths of the impact has been absorbed within the overall position.

The funding set aside to cover the anticipated cost of the Health Records Centralisation is being reviewed to ensure that plans are on track to spend this in 24/25, that there will be no cost pressure in 25/26 and to identify whether there will be any slippage which can contribute to the overall Health Board’s financial recovery plans.

As anticipated, in part due to the vacancy freeze that is currently in place, the underspend has continued to increase from the position reported at month 8. The required year end control total of £600k underspent has been achieved and surpassed. Whilst this benefits the Health Board financial position, it does impact on the Directorate’s ability to provide ongoing support to the service.

4.3	FUNDING REQUIREMENT 2025/26

4.3.1	CAPITAL

The anticipated level of capital funding required in order to maintain services over the next 3 years is detailed in the table below. This does not include any new services or implementations but purely the updating of existing technology.

Table 4.3.1 3-year Capital funding requirement

| Description | 2025/26 £m | 2026/27 £m | 2027/28 £m |
| --- | --- | --- | --- |
| Applications & Software |  |  | 0.38 |
| Cyber Security | 0.09 | 0.31 | 0.37 |
| Hosting/Infrastructure/Equipment | 0.80 | 0.50 | 1.40 |
| Network | 0.11 | 1.91 | 2.51 |
| Printing | 0.00 | 0.05 | 0.05 |
| Telephony & Videoconferencing | 0.05 | 0.05 | 0.35 |
| User Devices | 1.43 | 2.74 | 2.77 |
| Grand Total | 2.47 | 5.55 | 7.82 |

The WG allocation of £3.461m together with the additional Health Board allocation of £700k has reduced the overall requirement for 2025/26, however there remains a  significant ‘ask’. The risk around this funding is managed through; a risk stratification process to highlight and prioritise investments; a close working relationship with capital finance to include allocation within the annual capital plan; leveraging of the local and national capital slippage process; and communication with WG at a senior level of the requirements. It is unlikely that there will be any further funding in 2024/25, as it would be very difficult to ensure that orders could be fulfilled prior to 31st March 2025.

4.3.2	REVENUE

As reported previously, the Directorate has highlighted a number of significant 2025/26 cost pressures to Finance. To date, no confirmation of any agreed funding has been received. The projected position for the new financial year is being worked through with Finance. It has been indicated that there will be a 5% savings target which will be very challenging to achieve.

- RECOMMENDATION

Members are asked to:

- Note the Directorate’s financial performance to Month 10 2024/25.

- Note the actions to ensure delivery of the required financial position

- Note the actions being taken to mitigate the financial risks

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☐ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| Financial Governance supports quality, safety and patient experience. |  |  |  |
| Financial Implications |  |  |  |
| The Directorate is anticipating a breakeven position on capital and forecasting at least the required underspend on revenue |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| No implications |  |  |  |
| Staffing Implications |  |  |  |
| No implications |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| No implications |  |  |  |
| Report History |  | Updates on the financial position will be provided at every meeting |  |
| Appendices |  | None |  |