| Meeting Date | 11 March 2025 |  | Agenda Item |  |  | 3.1 |
| --- | --- | --- | --- | --- | --- | --- |
| Meeting Name | Digital, Data, Research and Innovation Committee |  |  |  |  |  |
| Report Title | Operational Performance and Health Board Solutions |  |  |  |  |  |
| Report Authors | Carl Mustad (Assistant Director of Digital Technology) Rachel Levi (Head of Digital Applications and Head of Digital Operations Service Modernisation and Transformation) |  |  |  |  |  |
| Report Sponsor | Matthew John (Director of Digital) |  |  |  |  |  |
| Presented by | Carl Mustad (Assistant Director of Digital Technology) |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | This paper provides an update on the operational performance of local and national systems used in the Health Board. |  |  |  |  |  |
| Key Issues | - During the period 1 January – 28 February there were 6 outages (4 only partial) that affected clinical digital systems. - Three underlying issues were discovered with the new HEPMA upgrade and resolved on 27th February. - Only one of these issues affected patient care, with patients having their appointments re-scheduled. - Only an issue with the Public Sector Broadband Aggregation (PSBA) required the Health Board to report to the Cyber Resilience Unit under the Network and Information Systems (NIS) regulations. - The national Welsh Clinical Portal (WCP) was unavailable across NHS Wales on 11th February. This was reported to the Cyber Resilience Unit by DHCW. - Work is progressing to move Bridgend patient data from Swansea Bay University Health Board (SBU) systems into Cwm Taf Morgannwg University Health Board (CTM) systems during May 2025 which is one of the remaining significant projects as part of the Bridgend boundary change in 2019. |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to: - Receive assurance that there were no system issues that adversely impacted on patient care - Note the continued work to disaggregate patient data for Bridgend patients - Note the increasing demand and challenges faced by the Clinical Systems and Data Quality Team - Note the start of the renegotiation of the next NHS Wales Microsoft Enterprise Agreement. |  |  |  |  |  |

Operational Performance and Health Board Solutions

- INTRODUCTION

This paper provides an update on the operational performance of digital systems during the period 1st January – 28th February 2025.

One of the key factors influencing operational performance is system availability. This report aims to provide assurances that local and national systems are highly available and operating optimally.

- BACKGROUND

The Health Board consumes local clinical and administrative systems supported by Digital Services, national systems supported by Digital Health and Care Wales (DHCW) and commercial companies directly provided services such as Attend Anywhere and Swansea Bay Patient Portal.

DHCW services are managed under a Service Level Agreement (SLA). There are a number of services within the SLA including infrastructure systems and national clinical systems and associated integrations such as the Welsh Laboratory Information Management System (WLIMS), Welsh Clinical Portal (WCP) and Welsh Patient Administration System (WPAS). Separate contracts exist for services provided directly by commercial system providers.

Some systems are also provided by suppliers using public cloud services (e.g. Amazon Web Services, Microsoft Azure etc.) or hosting services with their own data centres (private cloud).

This report covers the performance and stability of the local, national and commercial digital solutions and changes in service provision.

  - Clinical Systems Availability

It's important to recognise that computer systems almost never achieve 100% availability due to factors such as hardware failures, bugs, and updates. As the organisation becomes increasingly reliant on digital systems, it is also increasingly important that departments have robust, tried and tested Business Continuity Plans (BCPs) to deliver effective patient care.

From the period 1st January 2025 – 28th February 2025 there were 6 issues that could have potentially impacted on clinical services within Swansea Bay.

- The Health Board Hospital e-Prescribing and Medications Administration (HEPMA) system provided by System C was partially unavailable on the morning of Thursday 30th January. Following the upgrade to version 8.2 on new infrastructure a technical fault occurred on one of the new servers. The system failed over to another server and most services worked correctly i.e. prescribing using the web browser on the ward computers continued as normal. However, devices using a computer application for specialist use primarily used in pharmacy meant that pharmacy were unable to print medication orders to supply the wards. Digital services were notified at 08:36 and the issue was resolved at 09:30 (54 minutes).

- A similar issue occurred in HEPMA on the 6th February where a planned system security update resulted in the backup server becoming live automatically which affected the computers with the computer application on as above. The issue occurred at 08:30 and was resolved at 08:35 (5 minutes).

- The national Welsh Clinical Portal (WCP) was unavailable across NHS Wales on 11th February. This outage occurred following a planned change by DHCW to improve the system security on 10th February. The issue was first reported at 03:30 and DHCW resolved at 08:35 (305 minutes).

There is no indication from the Emergency Department or Pathology that there was any impact on patient care. The length of the outage reflects the time of day the incident occurred with no known impact on patient care.

- On the evening of Monday 10th to the evening of Thursday 13th February an outage on the Public Sector Broadband Aggregation (PSBA) network supplied by British Telecom (BT), caused a lack of access to Health Board and national systems at the Beacon Centre in SA1. BT have investigated and identified the route cause. Eight patients had their appointments re-scheduled due to this lack of access (3 working days).

- A further HEPMA issue was reported to Digital Services on-call on Sunday 16th February.  The impact was the same as the previous partial outage i.e. just the computer application for pharmacy printing, prescribing on the wards was not affected. The issue was reported at 14:25 and resolved at 14:54 (29 minutes).

- Following a planned security update, which happens at least once a month to protect systems from known cyber security vulnerabilities, the Radiology Information System (RADIS) failed to restart on 26th February. The outage occurred at 07:00 and recovered at 08:03 (33 minutes).

It should be noted that with the exception of outage 4, there are no indications that these outages impacted on patient care. Two underlying System C configuration errors were discovered with the new HEPMA environment, one was subsequently resolved on 27th February which addresses the root cause for outages 1, 2 and 5, and the full resilience solution is under discussion with the supplier.

The national WCP outage will be investigated by DHCW in terms of the root cause and feedback will be provided through the NHS Wales governance process including any lessons learned.

  - Bridgend boundary change - systems disaggregation

Work continues at pace to finalise and sign off the testing of processes to migrate Bridgend patient data from Swansea Bay’s systems to Cwm Taf Morgannwg’s systems following the health board boundary change in April 2019.

DHCW will be performing testing of all the affected national systems within a sealed test environment. This has been delayed and the time available to test is now condensed, however, assurances have been provided that testing of national systems will not be adversely impacted by the shortened timescales.

Detailed planning for the Dress Rehearsal (April 25th) and Go Live (May 16th) weekends is identifying the impact to system availability and potentially to services. It is anticipated that there will be no downtime for Swansea Bay, but this will be confirmed as part of the final checks and communicated accordingly.

  - Clinical applications support

The Clinical Systems and Data Quality team consists of product specialists, trainers/ testers and data quality staff. The team is currently under resourced due to the recruitment freeze and this situation will become more acute in the coming months with retirement of two long serving members of staff. Combined with the increased adoption of digital ways of working, for example, hybrid mail, hospital initiated referrals, outpatient redesign and recovery; the level of staffing poses a significant risk to delivering an effective service to the health board. The next step is to finalise the Digital Services financial plan for 2025/26 in order to provide assurance for essential recruitment to commence.

  - Microsoft 365

Microsoft 365 (M365) has delivered wide reaching tangible cost and efficiency benefits across the health board and has transformed ways of working, providing a platform for staff to work remotely and collaboratively. Examples include the reduction in travel to attend meetings, therefore improving attendance and efficiency of meetings, sharing information seamlessly and securely within and across teams at a health board, regional and national level. Legacy solutions have been able to be deprecated, and cost savings realised by taking advantage of functionality provided by the base M365 licences that the health board has invested in, for example, the Mobile Device Management software that managed the estate of iPads used in Community-based services has been replaced by the M365 equivalent.

The Power Platform is also a key element of M365, providing the platform for the dashboards developed by Digital Intelligence and also introducing PowerApps which compliments the other technology used to develop Health Board-specific applications. Recently, the Digital Applications team have developed an app to support the health board’s compliance with the Additional Learning Needs Regulations and another to allow a consistent approach to the investigation of hospital acquired infection across all health board sites.

Microsoft 365 is Software as a Service (SaaS) and is ever evolving, therefore providing new functionality and ongoing benefits. NHS Wales is currently in year 3 of a 3 year Enterprise Agreement with Microsoft with an option to extend by a further 1 or 2 years. Nationally it has been agreed to enter year 4 (July 2025 to June 2026) and stand up a task force to re-negotiate the Enterprise Agreement from July 2026. The Health Board continues to play a key role in these discussions and influence the decision making to achieve the best value for the health board in modernising the next agreement which will inevitably include artificial intelligence e.g. Microsoft Copilot, to further improve efficiencies.

- GOVERNANCE AND RISK ISSUES

This report does not highlight any concerns that significantly increased level of risk for the Health Board.

Service availability, operational issues and service plans (Radiology, Pathology etc.) for national and local systems are reported to the Digital Service Management Group (DSMG). Associated reports are fed into the highlight report in the Digital Leadership Group (DLG) and appropriately to the Management Board, the Digital, Data, Research and Innovation Committee and associated risks with systems to the Digital Services Business meeting. The DSMG meets quarterly in line with the DLG. The Digital Services Business meeting meets bi-monthly.

Nationally, the service management boards including the Operational Security Service Management Board (OSSMB), Infrastructure Management Board (IMB), Microsoft 365 Service Management Board and clinical systems management boards (Radiology, Welsh Patient Administration System, Welsh National Care Records etc.) report to the National Service Management Board and the health board is represented by the Assistant Director of Digital Technology. This board has sight of  DHCW performance reports, availability, major incidents and is an escalation point for the sub boards. The Health Boards and Trusts in NHS Wales also report local outages to this national board.

- FINANCIAL IMPLICATIONS

There are no known financial implications in this report. However, failure to protect the network and information systems, which could result in interruption in services and loss of data can result in fines of up to £17m under the Network and Information Systems Regulation.

RECOMMENDATION

Members are asked to:

- Receive assurance that there were no system issues that adversely impacted on patient care

- Note the continued work to disaggregate patient data for Bridgend patients

- Note the increasing demand and staffing challenges faced by the Clinical Systems and Data Quality Team

- Note the start of the renegotiation of the next NHS Wales Microsoft Enterprise Agreement.

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☒ |
|  | Co-Production and Health Literacy |  | ☒ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☒ |
|  | Partnerships for Care |  | ☒ |
|  | Excellent Staff |  | ☒ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☒ |
|  | Safe Care |  | ☒ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☒ |
|  | Timely Care |  | ☒ |
|  | Individual Care |  | ☒ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| Digital systems in healthcare can have a significant positive impact on quality, safety and patient experience. The increased adoption and reliance on digital systems requires robust and highly available systems. Technical issues preventing access to critical systems can impact on quality, safety and patient experience. |  |  |  |
| Financial Implications |  |  |  |
| N/A |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| As an Operator of Essential Services, the health board has a legal duty to comply with NIS regulations by ensuring appropriate levels of availability, cyber security and resilience of key digital systems are in place. Service loss through inadequate systems including resilience and outages caused by poor cyber security defences could result fines of up to £17m through the Network and Information Systems (NIS) regulations. In addition, if there is data loss, there may be an additional fine (up to £17m) under GDPR. |  |  |  |
| Staffing Implications |  |  |  |
| The organisation must have tried and tested business continuity plans (BCP) in place and staff must be ready to implement these in the event of a computer system outage. |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| - Long Term – Health and Social Care “A Healthier Wales” (2018) sets out a long-term future vision of a ‘whole system approach to health and social care’, which is focussed on health and wellbeing, and on preventing illness. It acknowledges that technology is transforming the way we live, lifestyles and expectations have changed. The aspirations of the act critically rely on digital technology as an enabler and therefore reliable and highly available systems to deliver effective digital tools, systems and data is absolutely essential. - SBU HB’s Clinical Services Plan (2019-2024) - Adoption of digital solutions and technology. - Create a mobile workforce that is digitally connected to ensure staff work seamlessly to ‘Make Every Contact Count’. - Technology to support care closer to the patient’s home or in the community. |  |  |  |
| Report History |  | Regular report to committee |  |
| Appendices |  | Nil |  |