| Meeting Date | 24 February 2026 |  | Agenda Item |  |  | 2.4 |
| --- | --- | --- | --- | --- | --- | --- |
| Name of Meeting | Performance & Finance Committee |  |  |  |  |  |
| Report Title | Draft 2026-27 Capital Resource Plan. |  |  |  |  |  |
| Report Author | Ian MacDonald, Assistant Director of Finance |  |  |  |  |  |
| Report Sponsor | Darren Griffiths, Executive Director of Finance & Performance |  |  |  |  |  |
| Presented by | Ian MacDonald, Assistant Director of Finance |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | To present an updated draft 2026/27 Capital Resource Plan for discussion. |  |  |  |  |  |
| Key Issues | A draft Capital Resource Plan for 2026/27 based on the latest allocations has been developed for discussion. Options are presented to achieve a balanced 2026/27 position. Following the outcome of the national capital prioritisation exercise in January 2025, the national funding for major projects through the All-Wales Capital Programme remains unclear. A small number of projects have received approval, and some urgent projects have commenced to scope immediate and interim and alternative solutions. |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to: - SUPPORT and DISCUSS the draft capital resource plan for 2026/27. - ACCEPT further discussions are required on some of the major capital business cases before finalisation of the 10-year plan. |  |  |  |  |  |

DRAFT CAPITAL RESOURCE PLAN – 2026/27

- INTRODUCTION

An initial draft of the 2026/27 Capital Resource Plan was presented in January to Management Board and Performance & Finance Committee. This report provides an updated plan following recent discussions at the Capital Management Group.

An updated draft of the 2026/27 Capital Resource Plan, along with indicative allocations for 2027/28 and 2028/29 is included here for discussion. The plan has been developed from the usual sources of information, including contractual commitments, bids through the Capital Prioritisation Group (CPG), and major equipment replacement work programmes including digital and estates. A detailed slide pack is in included in Appendix A.

- BACKGROUND

The Health Board is aiming for breakeven in 2025/26. Recent in-year allocations of £8.8m from the Welsh Government for medical equipment and digital refresh have significantly eased the in-year pressure on emerging service and infrastructure risks and will allow the 2026-27 plan to start from a more stable base. The ability to respond to national slippage bids has allowed us to pull forward spend of £1m allocated from the 2026-27 discretionary programme for phase 2 of the Anaesthetic Machine replacement programme in Morriston and £1.7m for the upgrade of the LAN (local area network) IT switches in Morriston.

The 2026/27 discretionary plan includes assumptions on the repayment of business case design fees from the Welsh Government.

Key Financial Challenges & Opportunities

Significant national capital funding constraints remain following the completion of the national capital prioritisation for major capital projects from the AWCP (All Wales Capital Programme) In January 2025.

The level of discretionary funding has been eroded against inflation and continued growth in the fixed asset base in medical equipment and digital devices, with no national uplift to discretionary allocations since 2010. Following the 2022/23 national reduction in core capital funding of 24%/£100m, the local reduction was fully reinstated in 2024/25. A further 24%/£2.7m increase in 2025/26 has been followed by a further increase in 2026/27 of 12.3%/£1.704m.

Alongside already approved national TEF (Targeted Estates Fund) funding of £8m for major replacement schemes priorities, the focus in 2026/27 for the discretionary programme will require a substantial increase for estates business continuity issues as highlighted by the Capital & Estates Strategy Implementation Update presented to the November Health Board meeting, and a contribution of £1.9m to the Tawe Clinic Adult Acute MH Inpatient Wards Immediate Works at Cefn Coed (recent briefing).

National allocations continue for the Diagnostic Equipment Replacement Programme £15m and Digital Replacement Programme £10m. Bids have already been submitted to these programmes.

The PFI contract for Neath Port Talbot hospital has a fixed £1.325m contribution to the lifecycle replacement programme [note: ends from 2028/29].

Work Undertaken Since January Presentation

Updates have been made to the plan for,

- CRL funding letter received from the Welsh Government on 13th February. Largely unchanged from January.

- Updates from CPG (Capital Prioritisation Group) bids as of 15th February.

- Digital. Detail provided on priorities.

- Imaging. Detail provided on priorities.

- TEF (Targeted Estates Funds). Detail provided on agreed schemes.

- Design fee funding updated following discussions on 12 February with Capital & Estates teams.

Further Work Required

Further work is required to review the 10-year capital plan for major capital schemes which require funding through the All-Wales Capital Programme (AWCP). Initial discussion took place at the Capital Management Group on 5 February 2026, and further discussions are scheduled to take place before finalising the 10-year plan. These will include recent discussions that have taken place with the Welsh Government officials on Mental Health Inpatient provision and the plans for an improved ED infrastructure and new Access Road to Morriston Hospital.

Summary

An increased discretionary funding allocation, alongside significant additional capital bid funding from the Welsh Government in both 2024/25 & 2025/26 provide a much healthier outlook for the capital programme looking forward into 2026-27. However there remains a significant challenge in maintaining the existing building & engineering estate.  A significant increase to Estates Infrastructure (Business Continuity) is required, alongside allocations for design fees.

- GOVERNANCE AND RISK ISSUES

The additional in-year funding from the Welsh Government has provided stability to manage additional requests from service. This has allowed the risk of the plan shifting from balance to imbalance to be reduced and is reflected in Risk 93 on the Health Board Risk Register which has been reduced from 20 to 12.

New service requests, including those with a high-risk score will continue to be assessed through the Capital Prioritisation Group.

- FINANCIAL IMPLICATIONS

A draft Capital Resource Plan for 2026/27 based on the latest allocations has been developed for discussion. Options are presented to achieve a balanced 2026/27 position.

- RECOMMENDATIONS

Members are asked to:

- SUPPORT and DISCUSS the draft capital resource plan for 2026/27.

- NOTE further discussions are required on some of the major capital business cases before finalisation of the 10-year plan.

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☐ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High-Quality Care |  | ☐ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☐ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☐ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☐ |
| Quality, Safety and Patient Experience |  |  |  |
| Further requests for capital funding will not be affordable within the allocated resources. This may impact on new service requests for additional capital funding for estates, medical equipping and digital services. |  |  |  |
| Financial Implications |  |  |  |
| The financial implications and funding risks are as detailed within the body of the report. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| None |  |  |  |
| Staffing Implications |  |  |  |
| None |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| n/a |  |  |  |
| Report History |  | Draft 2026-27 Capital Resource Plan – Management 21/1/26 Draft 2026-27 Capital Resource Plan – Performance & Finance Committee 27/1/26 |  |
| Appendices |  | Appendix 1 - Draft Discretionary Plan 2026-27 Appendix 2 – Draft 10 Year Major Capital Programme |  |