| Capital & Estates Taskforce Group 3A Key Issues Report |  |  |
| --- | --- | --- |
| The purpose of this report is to provide an overview of the matters identified by the Group to be brought to the attention of the Performance & Finance Committee following discussions at the last meeting. |  |  |
| Group Chair: |  | Steve Spill, Vice-Chair |
| Executive Lead: |  | Darren Griffiths, Director of Finance |
| Date of Group Mtg: |  | 13 January 2026 |
| Members Present: |  | Steve Spill, Darren Griffiths, Jean Church, Patricia Price, Reena Owen, Ian MacDonald, Simon Davies, Marie Davies |
| Quoracy: |  | YES |
| Date of Committee: |  | 27 January 2026 |
| Report Author: |  | Steve Spill, Vice-Chair |
| The Group are highlighting the following items to PFC: |  |  |
| ALERT: | Critical PFI Issue – Ward G - PFI lenders have questioned the proposal to convert Ward G for older people’s mental health services due to perceived risk to their position. Even if approved, the option would lead to a significant increase in unitary charge, so may become unviable. This represents a major risk to the Mental Health Transformation Programme’s preferred Option 4. |  |
| ASSURE: | PFI Exit Briefing - A Board-level briefing on the PFI exit process should be scheduled promptly, to ensure Board-wide understanding of the risks and timeline. |  |
| ADVISE: | Strategic Response - Strategic Response to PFI Block on Ward G - Commission the Transformation Programme Board to urgently identify and appraise Plan B estate options, given the collapse of the Ward G pathway. |  |
| The Capital & Estates Taskforce convenes bimonthly |  |  |