| Meeting Date | 20 June 2024 |  | Agenda Item |  |  | 2.2 |
| --- | --- | --- | --- | --- | --- | --- |
| Report Title | Digitally Enabling the One Bay Way |  |  |  |  |  |
| Report Author | Gareth Westlake, Assistant Director of Digital |  |  |  |  |  |
| Report Sponsor | Matthew John, Director of Digital |  |  |  |  |  |
| Presented by | Matthew John, Gareth Westlake |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | This paper presents the final draft of the Swansea Bay University Health Board (SBUHB) Digital Strategy: Digitally Enabling the One Bay Way, for comment. |  |  |  |  |  |
| Key Issues | - The strategy sets out the Health Board’s vision, principles, enablers and programmes for the expansion of the use of digital, data and technology to support Service Transformation across the Health Board - The strategy describes the benefits, risks, issues and financial implications of the digital way forward - The strategy will build on the strong digital foundations already established within the organisation - The strategy highlights the significant organisational wide change in culture, workforce development and business change that will be required to achieve the vision |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☒ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to: - Note the aspirations of the digital strategy: Digitally Enabling the One Bay Way - Note the intention to seek approval for the strategy at Health Board in September - Discuss any potential gaps or concerns in the final draft version of the strategy |  |  |  |  |  |

Digitally Enabling the One Bay Way

- INTRODUCTION

This paper presents the final draft of the Swansea Bay University Health Board (SBUHB) Digital Strategy: Digitally Enabling the One Bay Way, for comment. The strategy sets out the Health Board’s vision, principles, enablers and programmes for the expansion of the use of digital, data and technology to support Service Transformation across the Health Board. The paper summarises the key features of the strategy, which is presented in full in the attached document.

The paper demonstrates the alignment of the digital enabling strategy with the One Bay Way, our ambition to become a high-quality organisation and a leading integrated health system. The paper highlights the benefits, risks, issues and financial implications of the strategy, and describes the next steps including the approval timeline.

- BACKGROUND

The Strategy is the result of extensive engagement and consultation with our staff, patients, partners and stakeholders during the period December 2023 to March 2024, as well as a comprehensive review of the current digital landscape, the emerging trends and challenges, and the best practices from other health systems.

The Strategy also takes into account the Digital maturity assessment undertaken in 2023 by the Healthcare Information and Management Systems Society (HIMSS) across all Welsh Health Boards.  The assessment against the HIMSS Electronic Medical Record Adoption Model (EMRAM) at Morriston, resulted in SBU receiving a Stage 1 result with the highest being stage 7. SBU performed favourably in comparison to other Welsh health boards and demonstrated it was making strong progress against many of the criteria of the higher stages. The main gap that the process identified across Wales is the lack of a Clinical Data Resource. Essentially a solution that provides clinicians with a single view of the patients record. Many organisations outside of Wales, refer to this as either an Electronic Patient Record (EPR) or Electronic Health Record (EHR).

The strategy builds on the strong digital foundations that SBU has established over the past years, such as the Welsh Nursing Care Record, the SIGNAL patient flow system, the Swansea Bay Patient Portal, Hospital Electronic Prescribing and Medicines Management and the Office 365 roll-out.

The strategy recognises the need for a fundamental shift in the way we use digital, data and technology to enable service-led transformation and deliver tangible benefits to every citizen and colleague. The strategy highlights the significant organisational wide change in culture, workforce development and business change that will be required to achieve the vision. The strategy aims to support SBU achieve its goal to be seen as a high-quality organisation and establish itself as a UK exempla for digital, data and technology innovation in health and care. The strategy is aligned with the national, regional and local policies and strategies, such as the Digital and Data Strategy for Health and Social Care in Wales, the Digital Strategy for Wales, the One Bay Way, and the Population Health Strategy.

Benefits

The Strategy will deliver a range of benefits for our patients, staff and organisation, which are aligned with the six pillars of our measures of success framework. These benefits include:

- Empowering patients to play an active and meaningful role in managing their health and keeping well, by providing them with accessible, intuitive and inclusive digital tools and services, such as the NHS Wales App, the Swansea Bay Patient Portal, and telemedicine consultations.

- Improving the health and wellbeing of our population, by using data and analytics to understand and address the health and care needs, reduce inequalities, and introduce targeted interventions that improve population outcomes, such as the Care Data Repository, the National Data Repository, the Electronic Patient Record, and the Business Intelligence and Analytics capability.

- Delivering better care through excellent health and care services that are safe, effective, person-centred, timely, efficient and equitable, by using the most appropriate digital tools and solutions to support service-led transformation, improve clinical decision making, reduce unwarranted variation, and enhance patient experience and outcomes, such as the integration and interoperability of clinical systems, the single sign-on process, and the artificial intelligence tools.

- Supporting staff to work optimally with data and digital solutions, by increasing their digital literacy and confidence, providing them with robust training and support, and fostering a collaborative and innovative digital culture, such as the Digital Workforce Strategy, the Digital Training and Support offer, and the Digital Co-production and Innovation model.

- Delivering secure, resilient and achievable solutions, by maintaining robust cyber security and data protection, ensuring continuity of service, and managing the financial sustainability and value for money of our digital investments, such as the Cyber Security plan, the Enterprise Architecture and Design Authority, and the business case and procurement processes.

- Being well-led and efficient, by demonstrating inclusive, collaborative and compassionate leadership, using evidence-based decision making and planning, and aligning our digital vision and priorities with our organisational and national goals, such as the governance, leadership and communication structures, the benefits realisation and evaluation processes, and the partnership and engagement mechanisms.

- GOVERNANCE AND RISK ISSUES

The strategy will follow the below review and approval process:

| Governance Meeting | Requirement | Date |
| --- | --- | --- |
| Digital Leadership Group | Discussion and refinement | 13/06/2024 |
| Management Board | Presentation and final comments | 19/06/2024 |
| WODD Committee | Presentation and final comments | 20/06/2024 |
| Management Board | Recommendation for Board approval | July/August TBC |
| WODD Committee | Assurance | 15/08/2024 |
| Health Board | Approval | 26/09/2024 |

Following approval there will be a period of mobilisation of the strategy to establish the building blocks required for its delivery. The mobilisation period will be closely aligned to the Health Board’s IMTP process to ensure it aligns to delivery and investment objectives for 2025-2028. A draft mobilisation plan and 3 year delivery plan have been developed to support implementation.

The delivery of the Strategy will need to be governed by a clear and robust governance structure, which will ensure accountability, oversight and alignment across the health board and with our partners. The governance arrangements will need to reflect the Health Board wide ownership of Digitally Enabling the One Bay Way and will be finalised and agreed as part of the mobilisation process.

The Strategy will also be subject to regular review and evaluation, using a range of qualitative and quantitative measures and indicators, to ensure that the strategy is delivering the expected benefits, outcomes and impacts, and to identify and address any issues, risks or gaps.

The Strategy will inevitably face some challenges and risks, which will need to be proactively managed and mitigated. Some of the key risks and issues include:

- The availability and affordability of the required resources, such as staff, skills, equipment, infrastructure and funding, to deliver the digital strategy and sustain the digital solutions.

- The alignment and integration of the digital solutions with the existing and emerging national, regional and local policies, standards, systems and programmes, to ensure consistency, interoperability and compliance.

- The engagement and adoption of the digital solutions by the end-users, such as patients, staff and partners, to ensure that they are aware, informed, trained, supported and motivated to use the digital tools and services.

- The protection and security of the data and systems from any unauthorised access, cyberattack, breach or loss, to ensure the confidentiality, integrity and availability of the information and services.

- The management and resolution of any technical, operational or clinical issues or incidents that may arise during the implementation or operation of the digital solutions, to ensure the continuity and quality of the service and care.

- FINANCIAL IMPLICATIONS

The SBU Digital Strategy to 2035 will require a significant investment in digital, data and technology over the next 10 years, which will need to be carefully planned, prioritised and justified. The investment will cover the costs of developing, implementing, operating and maintaining the digital solutions, as well as the costs of decommissioning, replacing or upgrading the existing or legacy systems. The investment will also include the costs of the staff, skills, equipment, infrastructure and support required to deliver the digital strategy. This includes the resources required to deliver change across the organisation.

SBU has a positive track record in investing in Digital solutions and the teams required to support them. This includes capital investment for the delivery of new products and replacement of aging devices and infrastructure and in recurrent revenue investments to cover the costs to support new solutions such as HEPMA and Signal and the increasing costs of licences and support as the licencing models are changed by suppliers such as Microsoft. (Eg Microsoft licence costs used to be a capital purchase every 3-5 years and are now an annual revenue requirement, in 2024/25 this cost will be £3.9m).  In 2024/25 an additional £2.5m was provided recurrently, increasing the anticipated spend on Digital, for both capital and revenue, to £26m. This investment has increased the proportion of spend on Digital solutions to 2.3% of HB budgeted income at the start of 24/25. Digital experts suggest that allocating 5-10% of total Health Board income to digital and data is the benchmark for achieving Digital Transformation and reaching HIMSS Stage 7. The strategy financial modelling suggests that a rapid increase from £23 million in spending on Digital and Data to £54 million per annum over the next 10 years will be required to achieve the Digital vision. This represents an increase from 2.3% of the total Health Board budget to 4.6%. The profile of investment to deliver accelerated change is summarised in the graph below.

The total high-level digital strategy investment requirement is estimated at £159 million over 10 years.

In the Kings Fund briefing: A digital NHS? An introduction to the digital agenda and plans for implementation in 2016 it was highlighted that McKinsey estimated that the digital transformation of Health organisations can save between 7% and 11.5% of their health expenditure. The briefing also acknowledged that the change process for digital transformation is complex and that it will take time to realise the benefits.

Benefits realisation and change management are key to the delivery of Digitally Enabling the One Bay Way and a high-level Benefits plan will be devised as part of the mobilisation actions this financial year.

- RECOMMENDATION

Members are asked to:

- Note the aspirations of the digital strategy: Digitally Enabling the One Bay Way

- Note the intention to seek approval for the strategy at Health Board in September

- Discuss any potential gaps or concerns in the final draft version of the strategy

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☐ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☐ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☐ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☐ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☐ |
| Quality, Safety and Patient Experience |  |  |  |
| The strategy will enable us to provide better care to our citizens, which is safer, higher quality and timelier, leading to better outcomes, delivering better value and improving efficiency. Digital and data solutions enhance services for patients, reduce unwarranted variation and positively transform care delivery. Our strategy empowers patients to play an active and meaningful role in managing their health and keeping well |  |  |  |
| Financial Implications |  |  |  |
| As outlined above there will need to be a significant investment to Digitally Enable the One Bay way. The delivery of the strategy will facilitate the achievement of both efficiency and quality benefits that the Health Board will need to ensure that are quantified and recognised appropriately. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| There are no known legal implications. |  |  |  |
| Staffing Implications |  |  |  |
| The strategy identifies that one of the core pillars to enable its delivery is the Workforce and Culture of the organisation. The strategy states that we will cultivate a digitally inclusive culture, where we work collaboratively with patients, clinicians and non-clinical colleagues to create effective and efficient services. It recognises the requirement to ensure that there is the appropriate digital training and literacy for the whole workforce and is aligned to the SBU workforce Strategy. It also appreciates the need to develop a supporting workforce strategy/plan specifically for digital services to ensure the Health Board’s specialist digital staff (both clinical and technical) have the capacity and capability to support the delivery of the objectives of the strategy. |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| The strategy is wholly aligned to the 5 ways of working outline in the Well-being of Future Generations (Wales) Act. The focus of the strategy is how the use of digital technologies can enable the Health Boad to become a high quality organisation, improving long term outcomes, increasing clinical capacity and empowering our population to contribute to their care and health and well being. It will facilitate the use of data and information to drive decision making in the organisation including supporting targeted preventative interventions and actions on an individual and wider population basis. It will support improvements in the integration of our services will other public bodies through the sharing of information safely and securely, and support us to work collaboratively within the Health Board and our external stakeholders. The strategy also supports the Health Boards long term goal of sustainable health and care by reducing waste, reliance on paper, reducing travel etc. |  |  |  |
| Report History |  | None – see Governance Section for future process. |  |
| Appendices |  | Appendix 1 - Digital Strategy: -Digitally Enabling the One Bay Way Resource Section: NCCCs Guidance |  |